# METRO TICKET BOOKING SYSTEM

4  Project Planning Phase

# 4.1 Project Timeline

| Phase | Activity |
| --- | --- |
| Phase 1 | Requirement Gathering and Analysis |
| Phase 2 | Database Design and Table Creation |
| Phase 3 | Field Configuration and Relationships |
| Phase 4 | Business Rule Development |
| Phase 5 | Script Include Development |
| Phase 6 | Flow Designer Configuration |
| Phase 7 | Service Portal Development |
| Phase 8 | Role and Access Control Configuration |
| Phase 9 | Dashboard and Reporting Setup |
| Phase 10 | Testing and Validation |
| Phase 11 | Documentation Preparation |
| Phase 12 | Final Deployment and Presentation |

# 4.2 Project Milestones

| Milestone | Deliverable |
| --- | --- |
| M1 | Application Scope Created |
| M2 | Tables and Fields Configured |
| M3 | Business Rules Implemented |
| M4 | Fare Calculation Logic Completed |
| M5 | Automated Flows Developed |
| M6 | Service Portal Pages Created |
| M7 | Dashboard Developed |
| M8 | Security and ACL Validation Completed |
| M9 | End-to-End Testing Completed |
| M10 | Project Documentation Finalized |

# 4.3 Resource Planning

| Resource | Responsibility |
| --- | --- |
| Passenger | Book metro tickets and view history |
| Student | Apply for student passes and renew passes |
| Metro Administrator | Manage bookings, payments, complaints, and reports |
| ServiceNow Developer | Configure application components |
| ServiceNow Platform | Workflow automation and data management |

# 4.4 Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect Fare Calculation | Wrong ticket amount | Business Rules and Script Includes validation |
| Payment Failure | Booking interruption | Transaction validation and retry mechanism |
| Student Verification Delay | Pass issuance delay | Automated approval workflows |
| QR Ticket Generation Failure | Passenger unable to travel | Automated QR generation |
| Unauthorized Access | Security breach | ACLs and role-based access |
| Data Duplication | Incorrect reporting | Duplicate validation rules |
| Flow Execution Failure | Process interruption | Flow testing and monitoring |
| Invalid Route Selection | Incorrect bookings | Reference validation |
| Portal Performance Issues | Poor user experience | Optimize widgets and queries |
| Complaint Resolution Delay | User dissatisfaction | Automated assignment and notifications |

# 4.5 Dependency Analysis

| Component | Depends On |
| --- | --- |
| Metro Booking | Passenger, Station, Route, Fare Matrix |
| Student Pass | Student Profile, Station |
| Payment | Booking, Student Pass |
| QR Ticket | Booking, Student Pass |
| Complaint | Passenger, Booking |
| Dashboard | Booking, Payment, Complaint, Student Pass |
| Service Portal | Tables, Flows, Business Rules |

# 4.6 Project Success Criteria

Successful ticket booking through Service Portal

Accurate fare calculation

Automated payment tracking

Student pass approval workflow functioning correctly

QR ticket generation completed automatically

Complaint management process operational

Dashboard displaying real-time statistics

Role-based access functioning properly

End-to-end workflow testing completed successfully

Documentation and deployment completed

# Project Timeline Flow

Requirement Analysis → Database Design → Field Configuration → Business Rules → Script Includes → Flow Designer → Service Portal → Security & ACLs → Dashboards → Testing → Documentation → Deployment